OPEN CART

**By Mrinaleeni Yaranal**

**Table of Contents**

Overview....................................................................................................2

**Scope** ..............................................................................................................2

Inclusions ...................................................................................................2

Test Environments......................................................................................2

Exclusions....................................................................................................2

**Test**

Strategy ......................................................................................................3

**Defect Reporting**

Procedure: .................................................................................................4

Roles/Responsibilities ................................................................................4

Schedule .....................................................................................................5

**Test**

Deliverables .................................................................................................5

Pricing...........................................................................................................5

**Entry and Exit**

Criteria..........................................................................................................5

**Suspension and Resumption**

Criteria...........................................................................................................6

Tools...............................................................................................................7

**Approvals**............................................................................................................7

**Overview**

As part of the project, ‘OpenCart’ asked to test few functionalities of

‘https://demo.opencart.com/” web application.

This document serves as high level test planning document with details on the

scope of the project, test strategy, test schedule and resource requirements,

test deliverables and schedule.

**Scope**

The scope of the project includes testing the following features of

‘https://demo.opencart.com/’ web application.

Inclusions

• Register

• Login & Logout

• Forgot Password

• Search

• Product Compare

• Product Display Page

• Add to Cart

• Wish List

• Shopping Cart

• Currencies

• Home Page

• Checkout Page

• My Account Page

• Order History Page

• Downloads Page

• Contact Us Page

• Menu Options

• Footer Options

• Category Pages

From our understanding, we believe above functional areas need to be Tested.

**Test Environments**

• Windows 10 – Chrome, Firefox and Edge

• Mac OS – Safari Browser

• Android Mobile OS – Chrome

• iPhone Mobile OS - Safari

**Exclusions**

• All the features except that are mentioned under ‘Inclusions’

• Any third-party features or Payment gateways

• Test Automation

**Test Strategy**

As part of Functional Testing, we will follow the below approach for Testing:

Step#1 – Creation of Test Scenarios and Test Cases for the different features in

scope.

• We will apply several Test Designing techniques while creating Test Cases

o Equivalence Class Partition

o Boundary Value Analysis

o Decision Table Testing

o State Transition Testing

o Use Case Testing

• We also use our expertise in creating Test Cases by applying the below:

o Error Guessing

o Exploratory Testing

• We prioritise the Test Cases

Step#2 – Our Testing process, when we get an Application for Testing:

• Firstly, we will perform Smoke Testing to check whether the different and

important functionalities of the application are working.

• We reject the build, if the Smoke Testing fails and will wait for the stable

build before performing in depth testing of the application functionalities.

• Once we receive a stable build, which passes Smoke Testing, we perform

in depth testing using the Test Cases created.

• Multiple Test Resources will be testing the same Application on Multiple

Supported Environments simultaneously.

• We then report the bugs in bug tracking tool and send dev. management

the defect found on that day in a status end of the day email.

• As part of the Testing, we will perform the below types of Testing:

o Smoke Testing and Sanity Testing

o Regression Testing and Retesting

o Usability Testing, Functionality & UI Testing

• We repeat Test Cycles until we get the quality product.

Step#3 – We will follow the below best practices to make our Testing better:

• Context Driven Testing – We will be performing Testing as per the context

of the given application.

• Shift Left Testing – We will start testing from the beginning stages of the

development itself, instead of waiting for the stable build.

• Exploratory Testing – Using our expertise we will perform Exploratory

Testing, apart from the normal execution of the Test case

• End to End Flow Testing – We will test the end-to-end scenario which

involve multiple functionalities to simulate the end user flows.

**Defect Reporting Procedure**:

During the test execution –

• Any deviation from expected behaviour by the application will be noted. If

it can’t be reported as a defect, it’d be reported as an observation/issue or

posed as a question.

• Any usability issues will also be reported.

• After discovery of a defect, it will be retested to verify reproducibility of

the defect. Screenshots with steps to reproduce are documented.

• Every day, at the end of the test execution, defects encountered will be

sent along with the observations.

Note:

• Defects will be documented in a excel.

• Test scenarios and Test cases will be documented in an excel document.

**Roles/Responsibilities**

Understanding and analysing the Software Requirement.

Writing code for interface functionality.

Involved in Database design (Creating and Organizing Databases Objects).

**Test Schedule**

Following is the test schedule planned for the project –

**Task Time Duration**

▪ Creating Test Plan

▪ Test Case Creation

▪ Test Case Execution

▪ Summary Reports

**Test Deliverables**

The following are to be delivered to the client:

Deliverables Description Target

Completion Date

Test Plan Details on the scope of the Project, test

strategy, test schedule, resource

requirements, test deliverables and

schedule

Functional Test Cases

Test Cases created for the scope defined Date

Defect Reports Detailed description of the defects

identified along with screenshots and

steps to reproduce on a daily basis

**Entry and Exit Criteria**

The below are the entry and exit criteria for every phase of Software Testing Life

Cycle:

Requirement Analysis

Entry Criteria:

• Once the testing team receives the Requirements Documents or details

about the Project

Exit Criteria:

• List of Requirements are explored and understood by the Testing team

• Doubts are cleared

Test Planning

Entry Criteria:

• Testable Requirements derived from the given Requirements Documents

or Project details

• Doubts are cleared

Exit Criteria:

• Test Plan document (includes Test Strategy) is signed-off by the Client

Test Designing

Entry Criteria:

• Test Plan Document is signed-off by the Client

Exit Criteria:

• Test Scenarios and Test Cases Documents are signed-off by the Client

Test Execution

Entry Criteria:

• Test Scenarios and Test Cases Documents are signed-off by the Client

• Application is ready for Testing

Exit Criteria:

• Test Case Reports, Defect Reports are ready

Test Closure

Entry Criteria:

• Test Case Reports, Defect Reports are ready

Exit Criteria:

• Test Summary Reports

Suspension and Resumption Criteria

Based on the Client decision, we will suspend and resume the Project.

We will ramp up and ramp down the resources as per Client needs.

Tools

The following are the list of Tools we will be using in this Project:

• XYZ Bug Tracking Tool

• Mind map Tool

• Snipping Screenshot Tool

• Word and Excel documents

**Approvals**

Team will send different types of documents for Client Approval like below:

• Test Plan

• Test Scenarios

• Test Cases

• Reports

Testing will only continue to the next steps once these approvals are done.